# Collections Intelligence Platform

Product Strategy & Implementation Roadmap

Recover more. Comply always. At 1/10th the cost.

Confidential | February 2026

# Table of Contents

1. Executive Summary

2. Market Opportunity

3. Product Positioning

4. Competitive Advantage

5. Demo Features — Implementation Priority

6. Production Features — Full Roadmap

7. Implementation Order (Unified Priority)

8. Pricing Strategy

9. Go-to-Market Playbook

10. Technical Architecture Overview

# 1. Executive Summary

The Collections Intelligence Platform is an AI-powered voice agent that conducts outbound collections calls autonomously — in Hindi, English, and code-mixed Indian languages. It replaces or augments human collections agents at 1/10th the cost while guaranteeing 100% RBI/TRAI compliance on every call.

Built on Sarvam AI's India-optimized speech and language models, the platform delivers superior Hindi/English ASR accuracy compared to global alternatives, purpose-built collections conversation flows, and real-time compliance monitoring.

Target buyers: Collections Heads, COOs, and CFOs at NBFCs, banks, fintech lenders, and collections BPOs managing portfolios with 10,000+ overdue accounts.

## Key Value Proposition

70-80% reduction in per-call cost vs human agents

24/7 operations within TRAI-permitted hours (8 AM — 9 PM)

Zero compliance violations — consent, identity, disclosure enforced by design

3-5x more calls per day vs a human agent

Real-time analytics and portfolio-level recovery tracking

Seamless Hindi/English code-switching for Indian borrowers

# 2. Market Opportunity

India's retail lending market has exploded — personal loans, BNPL, microfinance — creating a massive and growing collections problem:

| Metric | Value |
| --- | --- |
| Retail credit outstanding (India) | ~₹43 lakh crore (2025) |
| NPA rate (NBFC sector) | ~5-6% |
| Collections BPO market (India) | ~₹8,000-12,000 crore annually |
| Agent attrition rate (collections) | 50-80% per year |
| Cost per human agent | ₹15,000-25,000/month + infrastructure |
| TRAI/RBI compliance risk | Heavy fines, license risk for violations |

The traditional SaaS model is being disrupted by AI-native solutions that deliver outcomes, not seats. Collections is among the first enterprise functions where AI agents can fully replace human operators for early-stage (0-90 DPD) accounts.

# 3. Product Positioning

## What We Are NOT

"A chatbot for collections" — We are a full voice agent that conducts real phone conversations

"Another IVR system" — We have genuine conversational AI that understands context, emotion, and intent

"A generic voice API wrapper" — We are a domain-specific collections platform with built-in compliance

## What We ARE

A Collections Intelligence Platform that combines:

Autonomous AI voice agents that conduct empathetic, compliant collections calls

Real-time portfolio analytics and recovery tracking

Built-in RBI/TRAI compliance engine (not an add-on)

India-first: Hindi, English, code-switching, Indian accents, cultural context

Outcome-based pricing — you pay for results, not seats

## Buyer Personas

| Persona | Motivation & Pain Points |
| --- | --- |
| Collections Head / VP Collections | Cares about recovery rates, agent productivity, compliance risk. Pain: high attrition, inconsistent call quality, compliance violations. |
| CFO / COO | Cares about cost reduction, ROI, scalability. Pain: collections cost is 3-5% of portfolio, growing with NPAs. |
| Chief Risk Officer | Cares about regulatory compliance, audit trails, data privacy. Pain: RBI scrutiny, TRAI violations, customer complaints. |
| CTO / IT Head | Cares about integration, security, uptime. Pain: legacy systems, vendor lock-in. |

# 4. Competitive Advantage

Our moat vs generic voice AI platforms (Bland AI, Vapi, Retell, etc.):

| Advantage | Detail | Moat Type |
| --- | --- | --- |
| Indian Language Support | Hindi/English code-switching that actually works. Sarvam AI's models are trained on Indian accents, dialects, and conversational patterns. Global ASR fails on Indian English + Hindi mixing. | Hard to replicate |
| RBI Compliance by Design | Consent, identity verification, disclosure, calling hours, no-threat language — all enforced in the conversation engine. Not a post-hoc filter. | Domain expertise |
| Collections Domain Workflow | DPD-based strategies, PTP capture, escalation logic, payment link flows, dispute handling — built into the state machine. | Domain expertise |
| Sarvam AI Partnership | Access to India's best speech models — Saarika (STT), Bulbul (TTS), sarvam-m (LLM) — optimized for Indian languages and accents. | Partnership moat |
| Outcome-Based Pricing | Aligned incentives: we earn when the client recovers. Generic platforms charge per-minute regardless of outcome. | Business model |

# 5. Demo Features — Implementation Priority

These features transform the demo from a "voice bot toy" into a sellable product demo that makes Collections Heads say "I need this." Ordered by implementation priority.

| # | Feature | Description | Effort | Time | Why It Sells |
| --- | --- | --- | --- | --- | --- |
| 1 | Borrower Persona Simulation | Pre-loaded demo scenarios: 'Cooperative payer', 'Hostile borrower', 'Genuine hardship', 'Evasive/avoidant'. Shows AI handling each with different strategies. THIS is what makes the demo memorable — the buyer sees the AI adapt. | LOW | 2-3 days | Demo creates 'wow moment'. Shows AI intelligence, not just scripting. |
| 2 | DPD-Based Call Strategy | Different scripts for 1-30 DPD (soft reminder tone), 31-60 DPD (firm but empathetic), 60+ DPD (legal notice warning, urgency). The workflow engine already supports state machines — extend with DPD-aware strategy selection. | LOW-MED | 2-3 days | Shows domain expertise. Collections heads immediately see this is built by someone who understands their world. |
| 3 | Compliance Scoreboard (Real-Time) | Live compliance panel showing: Consent obtained ✓/✗, Identity verified ✓/✗, No threats detected ✓/✗, Calling hours respected ✓/✗, RBI guidelines followed ✓/✗. Updates in real-time during the call. Green/red indicators. | MEDIUM | 3-4 days | THE #1 feature for risk officers. Compliance is the biggest fear in collections. This makes it visible and auditable. |
| 4 | Live Campaign Dashboard | Portfolio-level view: total customers, overdue amount, calls made today, PTP conversion rate, recovery rate, average call duration, calls pending. Real-time counters. This is what the Collections Head sees on their screen all day. | MEDIUM | 4-5 days | Shifts perception from 'single call demo' to 'platform'. Decision-makers think in portfolios. |
| 5 | Multi-Language Live Switch | Demo a call starting in English, customer says 'Hindi mein baat karo', agent seamlessly switches to Hindi. The STT already detects language — pipe the detected language to the LLM system prompt to switch response language. | LOW | 1-2 days | Dramatic demo moment. Indian market differentiator. Already partially built. |
| 6 | Payment Link Simulation (WhatsApp/SMS) | After PTP is captured, agent says 'I'm sending you a payment link now'. UI shows simulated WhatsApp message with UPI payment link being sent. Closes the loop from call → payment. | LOW | 1-2 days | Shows end-to-end workflow. The collection doesn't end at the call. |
| 7 | Call Outcome Analytics | Post-call summary: PTP date captured, sentiment trajectory graph, disposition, risk assessment, recommended next action (escalate / send link / schedule callback / mark hardship). Shows AI is doing analysis, not just talking. | MEDIUM | 3-4 days | Shows the AI generates actionable intelligence, not just transcripts. |
| 8 | Escalation Flow Demo | Show how AI detects when to escalate: legal threats from borrower, suicidal/distress language, >3 failed negotiation attempts, explicit request for human agent. Demo shows seamless handoff to supervisor. | MEDIUM | 3-4 days | Shows maturity and safety awareness. Buyers worried about AI going rogue are reassured. |
| 9 | ROI Calculator (Embedded) | Interactive calculator in the demo: 'Enter your portfolio size, # agents, avg salary'. Shows: cost savings, projected recovery improvement, payback period. Makes the business case tangible and self-serve. | LOW | 1-2 days | Turns demo viewers into internal champions. They can build the business case themselves. |
| 10 | Recorded Demo Playback | Pre-recorded 'best case' call recordings that play back with full UI animating (transcript, compliance panel, sentiment, workflow steps). For async demos, investor decks, website embedding. | LOW | 2-3 days | Scalable sales tool. Works for website visitors, email follow-ups, investor meetings. |

Recommended implementation order for maximum demo impact with minimum effort:

Week 1: Borrower Persona Simulation (#1) + Multi-Language Switch (#5) + Payment Link Simulation (#6)

Week 2: DPD-Based Strategy (#2) + ROI Calculator (#9) + Recorded Playback (#10)

Week 3: Compliance Scoreboard (#3) + Call Outcome Analytics (#7)

Week 4: Campaign Dashboard (#4) + Escalation Flow (#8)

# 6. Production Features — Full Roadmap

These features are required for actual deployment at scale with banks and NBFCs.

## P0 — Must Have for First Paid Deployment

| Feature | Description | Estimated Effort |
| --- | --- | --- |
| Telephony Integration | Integrate with Indian cloud telephony providers (Exotel, Ozonetel, Knowlarity, or Tata Communications). Support SIP trunking for direct bank PBX integration. Web demo is for selling; production needs real phone calls. | 3-4 weeks |
| Campaign Manager | Upload CSV/Excel of customer portfolios. Configure DPD buckets, priority rules, auto-dial schedules, retry logic (max attempts, cool-off period). Batch operations: pause/resume campaigns, exclude lists (DNC). | 3-4 weeks |
| CRM / LMS Integration | Webhook + REST API to push call outcomes back to the bank's Loan Management System. Pre-built connectors for common Indian LMS platforms. Two-way sync: pull fresh customer data before each call. | 2-3 weeks |
| Call Recording + Transcript Storage | Full call audio recording and transcript storage. RBI mandates call records for 8+ years. Searchable transcript archive. Export for audit. | 2 weeks |
| Compliance Engine (Hard Blocks) | Hard enforcement: no calls outside TRAI hours (8 AM–9 PM), public holiday calendar, DNC registry check, mandatory consent before proceeding, no abusive/threatening language detection. Auto-flag and block violations in real-time. | 2-3 weeks |

## P1 — Required for Scale (Months 2-4)

| Feature | Description | Estimated Effort |
| --- | --- | --- |
| Multi-Tenant Architecture | Each NBFC/bank client is isolated: separate data, configs, campaigns, users. Role-based access: admin, supervisor, viewer. White-label option. | 4-6 weeks |
| Real-Time Supervisor Dashboard | Supervisors see all active calls live. Can listen in, inject prompts to the AI ('offer EMI restructuring'), or take over calls. Aggregate metrics. | 3-4 weeks |
| Dynamic Scripting Engine | No-code interface for collections heads to configure: workflow steps, language/tone, escalation rules, payment options. Changes apply without deployment. | 4-5 weeks |
| SMS / WhatsApp / Email Follow-Up | Post-call automated messages: payment links (UPI deep links via Razorpay/PayU), PTP reminders, receipt confirmations. WhatsApp Business API integration. | 2-3 weeks |
| SOC2 / ISO 27001 Compliance | Security certification process. Banks won't sign without it. Data encryption, access controls, audit logging, penetration testing. | 8-12 weeks (process) |

## P2 — Competitive Differentiation (Months 4-8)

| Feature | Description | Estimated Effort |
| --- | --- | --- |
| A/B Testing Framework | Test different scripts, voices, tone, timing strategies. Measure impact on PTP rate, recovery rate, customer satisfaction. Data-driven optimization. | 3-4 weeks |
| Predictive Dialing Intelligence | ML model to predict: best time to call each borrower, likelihood of payment, optimal strategy per profile. Prioritize high-recovery-probability accounts. | 4-6 weeks |
| Dispute / Hardship Detection | Detect genuine hardship cases (job loss, medical emergency) and auto-route to restructuring team. Separate from collections — shows empathy and reduces complaints. | 2-3 weeks |
| Vernacular Language Expansion | Tamil, Telugu, Marathi, Bengali, Kannada, Gujarati. Each language = new regional market. Sarvam AI models support these. | 2-3 weeks per language |
| Voice Cloning / Brand Voice | Custom TTS voice that matches the bank's brand personality. Consistent voice across all calls. Premium feature. | 2-3 weeks |

# 7. Implementation Order (Unified Priority)

This is the master implementation order — demo features first (to start selling), then production features (to start deploying). Each phase has a clear milestone.

## Phase 1: Demo-Ready (Weeks 1-4)

Goal: A demo that makes Collections Heads say 'I need this'

| Timeline | Deliverable |
| --- | --- |
| Week 1 | Borrower Persona Simulation — 4 pre-loaded scenarios with different AI strategies |
| Week 1 | Multi-Language Live Switch — Hindi/English seamless switching |
| Week 1 | Payment Link Simulation — WhatsApp/SMS payment link after PTP |
| Week 2 | DPD-Based Call Strategy — different tone/script by days-past-due bucket |
| Week 2 | ROI Calculator — embedded interactive calculator for self-serve business case |
| Week 2 | Recorded Demo Playback — pre-recorded best-case calls for async demos |
| Week 3 | Compliance Scoreboard — real-time compliance indicators during call |
| Week 3 | Call Outcome Analytics — post-call summary with next-action recommendations |
| Week 4 | Campaign Dashboard — portfolio-level metrics and call tracking |
| Week 4 | Escalation Flow — AI detects when to hand off to human |

## Phase 2: Production MVP (Weeks 5-12)

Goal: First paid pilot deployment with 1-2 NBFCs

| Timeline | Deliverable |
| --- | --- |
| Week 5-6 | Telephony Integration — Exotel/Ozonetel SIP integration for real calls |
| Week 6-7 | Campaign Manager — bulk upload, scheduling, retry logic |
| Week 7-8 | Call Recording + Transcript Storage — regulatory requirement |
| Week 8-9 | Compliance Engine — hard blocks, TRAI hours, DNC check |
| Week 9-10 | CRM/LMS Integration — webhook + API for outcome push-back |
| Week 11-12 | Pilot deployment + feedback loop with first NBFC client |

## Phase 3: Scale (Months 4-6)

Goal: Multi-tenant platform supporting 5-10 clients

| Timeline | Deliverable |
| --- | --- |
| Month 4 | Multi-Tenant Architecture — client isolation, RBAC, white-label |
| Month 4 | Supervisor Dashboard — live call monitoring, intervention capability |
| Month 5 | Dynamic Scripting Engine — no-code workflow configuration |
| Month 5 | WhatsApp/SMS Follow-up — automated post-call messages with payment links |
| Month 6 | Begin SOC2/ISO27001 process — required for bank partnerships |

## Phase 4: Differentiation (Months 6-9)

Goal: Market leadership and competitive moat

| Timeline | Deliverable |
| --- | --- |
| Month 6-7 | A/B Testing Framework — data-driven script and strategy optimization |
| Month 7-8 | Predictive Dialing — ML-based call timing and strategy prediction |
| Month 8 | Vernacular Expansion — Tamil, Telugu, Marathi (one language per 2-3 weeks) |
| Month 9 | Dispute/Hardship Detection — auto-route genuine hardship to restructuring |

# 8. Pricing Strategy

Outcome-based pricing aligns our incentives with the client. We earn when they recover. This makes the ROI conversation trivial.

## Recommended Pricing Model

| Pricing Component | Range | Trigger |
| --- | --- | --- |
| Per Connected Call | ₹15-30 | Charged when borrower answers and conversation happens |
| Per PTP Captured | ₹50-100 | Charged when a promise-to-pay is secured with date |
| Recovery Success Fee | 0.5-1.0% of recovered amount | Charged when actual payment is received |
| Platform Fee (optional) | ₹50,000-2,00,000/month | For campaign manager, dashboard, integrations |

## Unit Economics Comparison

| Metric | Human Agent | AI Agent |
| --- | --- | --- |
| Cost per call | ₹80-150 | ₹15-30 |
| Calls per day per 'agent' | 60-80 | 300-500 |
| Working hours | 8 hrs/day, 5 days | 24/7 within TRAI hours |
| Compliance violations | 2-5% of calls | 0% (hard-blocked) |
| Training time for new hires | 2-4 weeks | 0 (instant deployment) |
| Attrition rate | 50-80% annually | 0% |
| Language coverage | 1-2 languages per agent | All supported languages |

# 9. Go-to-Market Playbook

## Target Segments (in order)

| Segment | Strategy |
| --- | --- |
| 1. Mid-size NBFCs (₹500Cr — ₹5,000Cr AUM) | Fastest decision-making. Pain is acute (high NPAs, limited tech). Examples: Muthoot, Manappuram, IIFL Finance, Shriram Finance, Poonawalla Fincorp. |
| 2. Fintech Lenders | Digital-native, open to AI. High volume, low ticket. Examples: KreditBee, MoneyTap, EarlySalary, Lendingkart, Capital Float. |
| 3. Collections BPOs | Sell as a productivity tool — each human agent handles 2-3x more accounts with AI doing first-pass calls. Examples: iQor, Encore Capital, Aditya Birla Finance BPO. |
| 4. Large Banks (Phase 2) | Longer sales cycles but massive volumes. Start with a specific portfolio (credit cards, personal loans). Pilot → expand. |

## Sales Process

Discovery call — understand their portfolio size, current collections process, pain points

Live demo — 20 minutes. Show persona simulation, compliance scoreboard, language switch

ROI workshop — use the embedded calculator with THEIR numbers

Pilot proposal — 500-1,000 accounts, 30 days, success metrics agreed upfront

Pilot execution — deploy, measure, iterate weekly

Scale contract — expand to full portfolio on outcome-based pricing

# 10. Technical Architecture Overview

The platform is built on a modern async Python stack with real-time WebSocket communication.

| Component | Details |
| --- | --- |
| Voice Engine | WebSocket-based real-time audio streaming. PCM16 audio capture, Web Audio API worklets for low-latency processing. |
| STT (Speech-to-Text) | Sarvam Saarika v2.5 — India-optimized ASR with real-time VAD, Hindi/English code-switching, streaming transcription. |
| LLM (Conversation AI) | Sarvam-m model — fine-tuned for Indian context. SSE streaming for low-latency response generation. Context-aware prompting with customer data, workflow state, and compliance rules. |
| TTS (Text-to-Speech) | Sarvam Bulbul v2 — natural Indian English/Hindi voices. PCM16 streaming for real-time playback. Human-like prosody. |
| Workflow Engine | Deterministic state machine enforcing collections flow: consent → identity → awareness → payment check → PTP/callback → closing. DPD-aware strategy selection. |
| Compliance Layer | Real-time monitoring: consent tracking, threat detection, calling hours enforcement, RBI guideline adherence. |
| Data Layer | SQLite + Excel for demo. Production: PostgreSQL + Redis. Audit logging, call recordings, transcript archive. |
| Deployment | Azure App Service (current demo). Production: Azure AKS / AWS ECS with auto-scaling, CDN, WAF. |

This document is confidential and intended for internal use. For questions, contact the product team.